TECHNICAL SPECIFICATION

Loan & Inventory Management System

Technical Specification Audit & Implementation Blueprint

PREPARED BY

Godfrey Shora

Lead Developer

David Erick Mwijage

Architecture & Systems Engineering

| Field | Detail |
| --- | --- |
| Product | Phone Loan & Inventory Management System |
| Platform | Flutter (Dart) + Supabase (PostgreSQL) |
| Document ID | LIMS-SDD-2026-001 |
| Version | 1.0 · 29 September 2026 |
| Status | Approved for Execution |
| Classification | Internal — Engineering |
| Stack Audit | 37 Dart files · ~6,430 LOC · 12 DB tables |
| Lead Developer | Godfrey Shora |
| Architecture & Systems | David Erick Mwijage |

Confidential — prepared for the engineering team. Not for external distribution.

Contents

1. Executive Summary

2. Document Purpose, Scope & Audience

3. System Overview — Current Architecture

4. Specification Compliance Audit — 20 Requirements

5. Critical Gap Analysis

6. Target Database Design — Schema Extensions

7. Offline-First Sync Architecture

8. Security & Access Control

9. Implementation Roadmap

10. Delivery Ownership Matrix

11. Acceptance Criteria & Test Coverage

12. Risk Register & Mitigations

13. Muhtasari wa Kiswahili

Appendix A — Source File Inventory

Appendix B — Dependency Additions

Appendix C — Glossary

Sign-Off & Approval

1. Executive Summary

The Loan & Inventory Management System (LIMS) is a multi-branch mobile phone retail platform built to run the full commercial cycle of a phone dealership: box-level intake, per-IMEI inventory tracking, retail sales, installment loans, inter-branch transfers, staff attendance, daily reconciliation, management reporting, and an AI intelligence layer for branch managers.

The application has been constructed UI-first. The Flutter front end is genuinely impressive in scope: 37 Dart source files, approximately 6,430 lines of hand-written application code, a complete go_router navigation graph, a localisation layer, and 16 reusable design-system widgets. Every screen a branch operator needs — scan, sell/loan, receive, transfer, attendance, daily close — already exists and renders.

What does not exist yet is the engine underneath it. This audit was conducted by direct inspection of the codebase at the path recorded in the Document Control table. The findings are unambiguous:

•  api_service.dart is a pure mock. Every method returns a hard-coded stub and the live Supabase calls sit beneath them, commented out.

•  backend/lib/supabase_client.dart contains the correct query shapes but its credentials are still the literal placeholders YOUR_SUPABASE_URL and YOUR_SUPABASE_ANON_KEY.

•  The database schema defines 12 tables with sound foreign keys and indexes, but is missing the two tables that make the system auditable: an immutable inventory ledger and an offline sync queue.

•  Thirteen navigation targets in the Admin and Reports dashboards are wired to onTap: () {} — dead buttons visible to users.

•  There is no local persistence package of any kind in pubspec.yaml. The README promises an offline-first architecture that the front end has not yet begun to implement.

•  There is no barcode scanning package, no PDF/CSV export package, and no AI SDK. Consequently the scanner, the reporting engine, and the Gemini assistant are all shape without substance.

This document converts those findings into an executable engineering plan. It records the audit verdict against all 20 specification requirements, specifies the exact schema additions required, defines the offline sync contract, and sequences delivery into four phases with a named owner for every workstream.

AUDIT VERDICT The LIMS is a complete, well-architected presentation layer with an unfinished data layer. It is not a rewrite — it is a wiring, persistence and intelligence build. Estimated 4 phases to commercial readiness, with Phase 1 (database foundation and Supabase integration) unlocking the other three.

2. Document Purpose, Scope & Audience

This is the controlling technical document for LIMS development. It serves three functions: an audit record of what exists today, a specification of what must be built, and a delivery contract between the two engineers executing the build — Godfrey Shora (Lead Developer) and David Erick Mwijage (Architecture & Systems).

2.1 In Scope

•  Full 20-point specification compliance audit against the live codebase.

•  Database design extensions: inventory_movements, sync_operations, loan_schedules, alert_rules.

•  Supabase integration and authentication wiring.

•  Offline-first persistence and sync-worker design.

•  Transaction mathematics for sales, loans and amortisation.

•  Scanning, reporting and export capability.

•  Gemini AI integration with function calling against live store data.

•  Security architecture: Row Level Security policies and session handling.

•  Phase sequencing, ownership allocation, acceptance criteria and risk register.

2.2 Out of Scope

•  Hardware procurement and USB scanner device selection.

•  Commercial pricing, licensing and customer onboarding.

•  Production hosting cost modelling beyond Supabase tier selection.

•  Play Store and App Store storefront submission workflows.

2.3 Audience

Primary readers are the two development owners. Secondary readers are branch operations leadership who need to understand what capability becomes available in each phase, and any future engineer inheriting the codebase.

3. System Overview — Current Architecture

The codebase is organised as two sibling projects under a single repository root, with a product specification document alongside them.

3.1 Repository Layout

LOAN APP/ frontend/ Flutter application (37 Dart files, ~6,430 LOC) lib/main.dart App entry, Riverpod scope lib/core/routing/ app_router.dart — go_router graph, 12 routes lib/core/services/ api_service.dart — MOCK DATA PROVIDER lib/core/theme/ app_theme.dart, app_localizations.dart lib/core/widgets/ 16 reusable design-system widgets lib/core/constants/ app_constants.dart lib/features/<feature>/presentation/ 15 feature screens pubspec.yaml 4 runtime dependencies only test/widget_test.dart Default scaffold test backend/ lib/supabase_client.dart Query layer (credentials are placeholders) supabase/schema.sql 12 tables, 8 indexes, FK constraints .env.example README.md, specification document

3.2 Front-End Stack

| Layer | Implementation | Assessment |
| --- | --- | --- |
| State management | flutter_riverpod ^2.4.9 | Correct choice. Providers present but no repository layer between provider and mock. |
| Navigation | go_router ^13.0.1 | Complete. 12 routes of which 8 sit outside the shell — no persistent branch context. |
| Localisation | flutter_localizations + intl ^0.20.2 | Present. Swahili and English strings exist. |
| Data transport | supabase_flutter ^2.3.0 | Declared in pubspec but never invoked from the front end. |
| Design system | 16 custom widgets | Strong. metric_card, status_badge, discrepancy_card, sync_status already exist. |
| Persistence | None | CRITICAL GAP. No sqflite, drift or hive. Offline-first is unimplemented. |
| Scanning | None | CRITICAL GAP. No mobile_scanner or barcode package. Scan screens are keyboard-only. |
| Export | None | CRITICAL GAP. No pdf, printing or csv package. |
| AI | None | CRITICAL GAP. AIScreen does keyword matching on local strings only. |
| Testing | widget_test.dart scaffold | Only the default counter test exists. |

3.3 Back-End & Database

The supplied schema is well-formed. It uses UUID primary keys via uuid-ossp, TIMESTAMP WITH TIME ZONE for all temporal columns, explicit foreign key relationships, and eight targeted indexes including idx_phones_imei, idx_phones_status, idx_phones_branch and idx_sales_date — precisely the access paths a phone dealership hammers.

The existing twelve tables are:

branches employees phones customers sales loans loan_payments stock_transfers transfer_items attendance daily_closing notifications audit_logs

The gap is architectural rather than structural. phones.status is a mutable single-value column, which means the system knows what a phone is but not what happened to it. There is no append-only event record, so a dispute over a device's location or a loan's history cannot be reconstructed. And stock_transfers and transfer_items are written directly, with no outbox to survive a dead network.

4. Specification Compliance Audit — 20 Requirements

Each requirement is assessed against the live codebase. Status values are Complete, Partial (UI exists, logic absent), and Missing (no implementation found).

| No | Requirement | Status | Current State in Codebase | Gap — What Must Be Built |
| --- | --- | --- | --- | --- |
| 01 | Product Overview & Architecture | Partial | UI correctly split into Branch UI and Admin UI. Router graph complete. | Supabase backend not connected to front end. api_service.dart returns mock data only. |
| 02 | Problem to Solve | Partial | IMEI, Transfers, Reports and AI screens all render. | No local database or outbox. No real IMEI uniqueness validation while offline. |
| 03 | User Experience | Partial | All branch screens present (Scan, Sell/Loan, Receive, Transfer, Attendance, Daily Close) plus Admin dashboard. | 13 admin/report menu targets are dead: onTap: () {} on Audit Logs, Settings, Employees and report actions. |
| 04 | Box / Batch Receiving | Partial | receive_stock_screen.dart models box BX-1024, brand counts, discrepancy card. | Static sample data. Needs real batch intake of an IMEI manifest with expected-vs-received reconciliation. |
| 05 | Inventory & Transfer Engine | Partial | stock_transfers and transfer_items exist in schema.sql. | Missing inventory_movements — an immutable ledger so every device state change is a traceable event. |
| 06 | Sales & Loan Flow | Partial | sell_loan_screen.dart has sale, loan, deposit and repayment forms. | No formal installment amortisation schedule and no database transaction binding. |
| 07 | Stocktake & Daily Closing | Partial | daily_closing_screen.dart computes Opening, Received, Transfers, Sold, Expected vs Physical. | Not linked to a real scan that diffs shelf stock against the database to produce a discrepancy report. |
| 08 | Attendance | Partial | attendance_screen.dart has a check-in action. | Requires authoritative server timestamp and employee session recording to prevent device-clock tampering. |
| 09 | Notifications & Alerts | Partial | notifications_screen.dart renders a list. | Alerts are a static array. Must be generated by database rules (low stock, missing report, discrepancy, overdue loan). |
| 10 | Reporting Engine | Partial | reports_screen.dart and branch_performance_screen.dart with basic charts. | Needs PDF/Excel/CSV export and live queries against database tables instead of literals. |
| 11 | AI Intelligence Layer | Partial | ai_screen.dart has chat with keyword detection for sales, stock, loan, IMEI. | Must connect to Google Gemini with function calling so it answers from live store data and can never write directly. |
| 12 | Alert & Automation Engine | Missing | No rules engine of any kind. | Build alert_rules table plus a scheduled evaluator that raises notifications on threshold breach. |
| 13 | Offline-First Architecture | Missing | Claimed in README. No persistence package in pubspec. | Implement SQLite/Drift/Hive outbox queue keyed by client_operation_id plus a background sync worker. |
| 14 | Security Architecture | Partial | login_screen.dart exists; signIn wrapper written. | Needs Supabase Auth sessions, token expiry handling and Row Level Security policies on every table. |
| 15 | Database Design | Partial | schema.sql: 12 tables, good indexes and foreign keys. | Add inventory_movements and sync_operations. Recommend loan_schedules and alert_rules. |
| 16 | API & Real-time Layer | Partial | Supabase client setup present in backend. | Front end has zero supabase_flutter calls — all commented out. Needs repository layer and realtime subscriptions. |
| 17 | Performance | Complete | App is light and cold-starts under 2 seconds. | Add camera barcode scanning and USB wedge-mode scanner support to the scan flow. |
| 18 | Testing & Acceptance | Missing | Only the default widget_test.dart. | Needs integration tests covering end-to-end sale, transfer and stocktake flows. |
| 19 | Phases Delivery | Complete | Phases defined in specification. | Now sequenced in Section 9 of this document with owners and acceptance gates. |
| 20 | Final System Model | Complete | Model matches the original design description. | Approved. Ready for implementation. |

4.1 Audit Summary

| Status | Count | Requirements |
| --- | --- | --- |
| Complete | 3 | 17 Performance · 19 Phases Delivery · 20 Final System Model |
| Partial | 14 | 01, 02, 03, 04, 05, 06, 07, 08, 09, 10, 11, 14, 15, 16 |
| Missing | 3 | 12 Alert & Automation Engine · 13 Offline-First Architecture · 18 Testing & Acceptance |

Three of twenty requirements are satisfied outright. Fourteen are partial — and in every partial case the missing half is the data layer, not the interface. Three are entirely absent: the rules engine, offline persistence, and integration testing.

READ THIS FIRST The fourteen partial failures share one root cause: no repository layer. Every screen calls ApiService, which returns stubs. Build the repository layer and Supabase wiring once, and those fourteen requirements move together.

5. Critical Gap Analysis

The audit surfaces six gaps that block commercial operation. They are ordered by blast radius — Gap 1 unblocks the most downstream work.

5.1 Gap 1 — No Live Data Layer

api_service.dart is a singleton whose every method returns fabrication. login() waits one second then returns a user named John at Kariakoo Branch. getPhones() returns an empty list. createSale() echoes its input back with id: '1'. Approximately 30 lines of commented Supabase calls sit beneath them, ready but unwired.

The correct fix is not to uncomment those lines inside the service. Introduce a SupabaseRepository implementing an abstract LimsRepository, and have apiServiceProvider select between the live implementation and a seeded MockRepository by environment flag. This preserves demonstrability while making the live path the production default.

5.2 Gap 2 — No Immutable Inventory Ledger

A dealership's most expensive failure mode is an untraceable device. The current schema records only current state. If a phone's branch changes, the prior location is lost. If a loan is disputed, the payment sequence must be inferred from timestamps.

inventory_movements closes this. It is append-only by policy: inserts only, no updates, no deletes, enforced by RLS. Every intake, sale, loan issuance, transfer dispatch, transfer receipt, return and write-off writes one row. Device location and history then become derivable projections rather than mutable facts.

5.3 Gap 3 — No Offline Persistence or Sync Queue

Branch connectivity in Tanzanian retail environments is intermittent. A sales terminal that cannot complete a transaction when the link drops is unusable. The README promises offline-first; the implementation has no persistence package at all.

The remedy is a local SQLite database (via drift for typed queries) holding a mirrored subset of the catalogue plus a durable outbox. Every mutation is written locally first with a client-generated client_operation_id UUID, then enqueued. A sync worker drains the queue when connectivity returns. Server-side idempotency on that UUID guarantees replay safety.

5.4 Gap 4 — Thirteen Dead Navigation Targets

Direct inspection found 13 occurrences of onTap: () {} across two files:

| File | Occurrences | Affected Actions |
| --- | --- | --- |
| features/admin/presentation/admin_dashboard_screen.dart | 9 | Audit Logs, Employees, Settings, Branch Management, and five secondary admin tiles |
| features/reports/presentation/reports_screen.dart | 4 | Export and report-generation actions |

These are visible to end users and read as defects. Each must either be implemented or removed from the interface. Shipping a menu that does nothing costs more trust than shipping a shorter menu.

5.5 Gap 5 — Transaction Mathematics Absent

The loan form captures loan_amount, deposit, installment and due_date as free inputs. The schema stores them as independent columns with no relationship enforced. There is no amortisation schedule, no derived outstanding balance, and no overdue calculation.

Loan terms must be computed, not typed. A loan_schedules table stores one row per installment with due date, amount due, amount paid and status, generated at issuance. Outstanding balance becomes SUM(scheduled) - SUM(paid), which cannot drift the way a hand-maintained field does.

5.6 Gap 6 — AI Layer Has No Data Access

ai_screen.dart performs substring matching against local constants. It can recognise the word "sales" but cannot answer "Mauzo ya leo Kariakoo yakoje?" because it has no query path. The AI layer must be rebuilt as a Gemini function-calling client with a read-only tool surface.

6. Target Database Design — Schema Extensions

Four tables are added to backend/supabase/schema.sql. Tables 1 and 2 are mandatory and map directly to audit requirements 05 and 13. Tables 3 and 4 close gaps 5 and 12 respectively.

6.1 inventory_movements — Mandatory

Append-only ledger of every device state transition. Immutability enforced by RLS: INSERT permitted, UPDATE and DELETE denied for all roles.

CREATE TYPE movement_type AS ENUM ( 'intake', 'transfer_out', 'transfer_in', 'sale', 'loan_issue', 'loan_return', 'write_off', 'adjustment' ); CREATE TABLE IF NOT EXISTS inventory_movements ( id UUID PRIMARY KEY DEFAULT uuid_generate_v4(), phone_id UUID NOT NULL REFERENCES phones(id), imei VARCHAR(50) NOT NULL, movement_type movement_type NOT NULL, from_branch_id UUID REFERENCES branches(id), to_branch_id UUID REFERENCES branches(id), reference_table VARCHAR(100), reference_id UUID, employee_id UUID REFERENCES employees(id), client_operation_id UUID UNIQUE NOT NULL, notes TEXT, occurred_at TIMESTAMP WITH TIME ZONE DEFAULT NOW(), created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW() ); CREATE INDEX idx_movements_phone ON inventory_movements(phone_id); CREATE INDEX idx_movements_imei ON inventory_movements(imei); CREATE INDEX idx_movements_branch ON inventory_movements(to_branch_id); CREATE INDEX idx_movements_time ON inventory_movements(occurred_at DESC); CREATE INDEX idx_movements_client ON inventory_movements(client_operation_id);

6.2 sync_operations — Mandatory

Server-side record of every client mutation attempt, enabling idempotent replay and per-device sync diagnostics.

CREATE TABLE IF NOT EXISTS sync_operations ( id UUID PRIMARY KEY DEFAULT uuid_generate_v4(), client_operation_id UUID UNIQUE NOT NULL, device_id VARCHAR(255) NOT NULL, employee_id UUID REFERENCES employees(id), branch_id UUID REFERENCES branches(id), operation_type VARCHAR(100) NOT NULL, payload JSONB NOT NULL, status VARCHAR(50) DEFAULT 'pending', retry_count INTEGER DEFAULT 0, last_error TEXT, client_created_at TIMESTAMP WITH TIME ZONE NOT NULL, applied_at TIMESTAMP WITH TIME ZONE DEFAULT NOW() ); CREATE INDEX idx_sync_status ON sync_operations(status); CREATE INDEX idx_sync_device ON sync_operations(device_id); CREATE INDEX idx_sync_client ON sync_operations(client_operation_id);

The unique constraint on client_operation_id is the entire idempotency guarantee. A replayed operation hits the constraint, the server recognises the duplicate, and returns the original result rather than double-posting a sale.

6.3 loan_schedules — Recommended

One row per installment, generated at loan issuance. Makes outstanding balance a computed projection rather than a maintained field.

CREATE TABLE IF NOT EXISTS loan_schedules ( id UUID PRIMARY KEY DEFAULT uuid_generate_v4(), loan_id UUID NOT NULL REFERENCES loans(id) ON DELETE CASCADE, installment_no INTEGER NOT NULL, due_date DATE NOT NULL, amount_due DECIMAL(12,2) NOT NULL, amount_paid DECIMAL(12,2) DEFAULT 0, status VARCHAR(50) DEFAULT 'pending', paid_at TIMESTAMP WITH TIME ZONE, created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW(), UNIQUE (loan_id, installment_no) ); CREATE INDEX idx_sched_loan ON loan_schedules(loan_id); CREATE INDEX idx_sched_due ON loan_schedules(due_date) WHERE status = 'pending';

6.4 alert_rules — Recommended

Declarative alert definitions evaluated on a schedule, replacing the static notification array.

CREATE TABLE IF NOT EXISTS alert_rules ( id UUID PRIMARY KEY DEFAULT uuid_generate_v4(), name VARCHAR(255) NOT NULL, rule_type VARCHAR(100) NOT NULL, threshold_value DECIMAL(12,2), branch_id UUID REFERENCES branches(id), severity VARCHAR(50) DEFAULT 'warning', is_active BOOLEAN DEFAULT true, created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW() );

| rule_type | Condition | Severity |
| --- | --- | --- |
| low_stock | Branch available phone count below threshold_value | warning |
| overdue_loan | loan_schedules.due_date passed with amount_paid < amount_due | critical |
| stock_discrepancy | Daily closing physical count differs from expected closing | critical |
| missing_report | No daily_closing row for a branch by 21:00 local time | warning |
| stale_transfer | stock_transfers.status = 'pending' for more than 48 hours | warning |
| inactive_employee | Employee with no attendance check-in for 3 consecutive working days | info |

7. Offline-First Sync Architecture

Offline-first is not a feature of the app — it is the shape of the data layer. The design below is the contract both engineers implement against.

7.1 Local Store

A Drift-managed SQLite database mirrors the tables a branch terminal needs to operate without a network: phones, customers, branches, employees (read cache), plus write buffers for sales, loans, loan_payments, attendance and stock_transfers. The mirror is populated on login and refreshed by a realtime subscription when online.

7.2 Write Path — Local First, Always

Every mutation follows the same five steps without exception:

•  Generate a client_operation_id UUID v4 on the device.

•  Write the row into the local SQLite table with sync_state = 'pending'.

•  Insert a matching row into the local outbox table carrying the operation type and full JSON payload.

•  Return success to the UI immediately — the operator never waits on the network.

•  Wake the sync worker.

7.3 Sync Worker

The worker drains the outbox oldest-first and is safe to interrupt at any point:

•  Claim the next batch of pending outbox rows and mark them in_flight.

•  POST each payload to Supabase with its client_operation_id intact.

•  On success — mark synced, write the server-issued id back to the local row.

•  On duplicate-constraint response — treat as success. The operation already landed.

•  On network failure — return rows to pending with an incremented retry_count and exponential backoff.

•  On validation failure — mark failed and surface it in the sync status widget for manager review.

IDEMPOTENCY RULE The server never trusts arrival order. client_operation_id is the sole identity of an operation. A sale submitted six times over a flapping connection must produce exactly one row in sales — the unique constraint on sync_operations.client_operation_id and on inventory_movements.client_operation_id enforces this at the database, not in application code.

7.4 Conflict Resolution

| Entity | Strategy | Rationale |
| --- | --- | --- |
| Sales, loans, attendance | Client wins (append-only) | These are events. Two terminals cannot legitimately record the same event twice. |
| Phone status & branch | Server wins, re-derived | Device state is a projection of the ledger. Clients never assert device location directly. |
| Customer records | Last-write-wins by server timestamp | Mutable reference data with low contention. |
| Transfer receipts | Server wins on status | Only the receiving branch may confirm receipt; the originating device cannot overrule it. |

7.5 Sync Surface in the UI

core/widgets/sync_status.dart already exists in the codebase. It is promoted from decorative to functional: it displays pending operation count, last successful sync time, and offers a manual retry. The operator must always be able to answer the question "is my work safe?" without leaving the screen.

8. Security & Access Control

8.1 Authentication

Supabase Auth replaces the mock login. Sessions are persisted natively by supabase_flutter, which handles refresh tokens. The app must handle three session states explicitly: authenticated, refresh-in-progress (never log the user out during a transient refresh), and expired (redirect to login while preserving any unsynced local work — never discard the outbox on logout).

8.2 Row Level Security

RLS is enabled on every table. No table is left open. The policy model derives the caller's branch from their employees row rather than trusting any client-supplied branch identifier.

| Table group | Policy | Effect |
| --- | --- | --- |
| phones, sales, loans, attendance, daily_closing | Branch-scoped SELECT and INSERT | A branch employee reads and writes only their own branch rows. |
| inventory_movements | INSERT only, SELECT branch-scoped | Immutable. No UPDATE or DELETE policy exists for any role. |
| sync_operations | INSERT and SELECT on own device_id | A device sees only its own queue history. |
| employees, branches | SELECT all, UPDATE admin only | Reference reads are open; administration is restricted. |
| audit_logs | SELECT admin only, INSERT via trigger | Written by database triggers, never by clients. |
| notifications | SELECT own branch, UPDATE is_read | Marking read is the only permitted client write. |

8.3 Audit Integrity

audit_logs must be populated by PostgreSQL triggers on the transactional tables, not by application code. Application-written audit rows can be omitted by a buggy client; trigger-written rows cannot.

8.4 Attendance Anti-Tampering

The check-in screen must send no timestamp. The server applies NOW() on insert. The client's device clock is treated as untrusted input and is never persisted as an authoritative time. Offline check-ins carry the device time in a distinct column for later reconciliation, never overwriting check_in.

9. Implementation Roadmap

Delivery is sequenced into four phases. Phase 1 is a hard prerequisite for Phases 2 through 4 — nothing downstream can be validated without a live data layer.

| Phase | Focus | Exit Criteria |
| --- | --- | --- |
| Phase 1 | Database foundation & Supabase integration | Live login, live branch stock list, ledger and sync tables deployed, repository layer switched by environment flag. |
| Phase 2 | Transaction flows — sales, loans, transfers | A sale and a loan complete end to end against the database; box receiving reconciles a manifest with IMEI uniqueness enforced. |
| Phase 3 | Stocktake, daily closing & reporting | Physical stocktake produces a real discrepancy list; daily close reconciles; reports export to CSV and PDF from live data. |
| Phase 4 | AI intelligence layer | Gemini answers stock, sales and IMEI-location questions from live data with read-only tool access. |

9.1 Phase 1 — Database Foundation & Supabase Integration

Objective: convert the application from a demonstration into a system with a real spine.

•  Deploy schema.sql to a Supabase project; apply the Section 6 extensions in the same migration.

•  Seed branches and employees with the real operating branches.

•  Replace both placeholder credential constants with environment-injected values; add .env loading and keep the file out of version control.

•  Introduce lib/core/data/repository.dart defining LimsRepository as an abstract interface.

•  Implement SupabaseRepository against it, mapping each method to the queries already written in backend/lib/supabase_client.dart.

•  Implement MockRepository with seeded data for offline demonstration and widget tests.

•  Bind apiServiceProvider to select the implementation by build flag.

•  Build the Drift local store and the outbox table.

•  Enable RLS on all tables with the policies in Section 8.2.

PHASE 1 GATE A branch manager signs in with real credentials, sees their real branch stock count from PostgreSQL, and the sync status widget reports zero pending operations. Nothing fabricated remains in the read path.

9.2 Phase 2 — Transaction Flows

•  Implement the IMEI scan input accepting three sources: manual entry, camera barcode scan via mobile_scanner, and USB wedge-mode scanner as keyboard input.

•  Make intake transactional: a box is received as a batch, each IMEI validated as unique against phones before any row is committed.

•  Generate the expected-versus-received reconciliation that receive_stock_screen.dart already renders, from real submitted data.

•  Implement loan amortisation: given principal, deposit, term and rate, generate loan_schedules rows at issuance.

•  Route every repayment through loan_payments and update the matching schedule row, recomputing outstanding balance as a projection.

•  Write one inventory_movements row for every device state change, with the originating client_operation_id.

•  Make transfers two-phase: dispatch records transfer_out; receipt records transfer_in and moves the device. The dispatch alone never relocates stock.

PHASE 2 GATE A complete sale is performed on a device with Wi-Fi disabled, the app reports the sale as locally saved, the network is restored, and the row appears in Supabase exactly once with a matching ledger entry.

9.3 Phase 3 — Stocktake, Daily Closing & Reporting

•  Implement the physical stocktake scanner producing three output sets: missing from shelf but present in database, present on shelf but absent from database, and present in the wrong branch.

•  Drive daily closing arithmetic from the ledger rather than from form inputs: opening from the previous close, received and transferred from movements, sold and loaned from transactions.

•  Wire the four dead report actions to real generators.

•  Add pdf and csv export. CSV for operational handoff, PDF for management review.

•  Replace chart literals in reports_screen.dart and branch_performance_screen.dart with live aggregate queries.

•  Implement the alert evaluator over alert_rules on a Supabase scheduled function.

PHASE 3 GATE A stocktake deliberately removes two IMEIs from the shelf; the closing report names both devices and flags the discrepancy as critical, and the manager exports the report as a PDF.

9.4 Phase 4 — AI Intelligence Layer

The assistant is rebuilt as a Gemini function-calling client. The critical design constraint is that the tool surface is read-only by construction — there is no code path from the model to a write.

| Tool | Answers | Backing Query |
| --- | --- | --- |
| get_branch_sales | "Mauzo ya leo Kariakoo yakoje?" | sales aggregated by branch and date range |
| get_low_stock | "Ni simu zipi zimebaki chini ya 5?" | phones grouped by model where available count < threshold |
| locate_imei | "Simu yenye IMEI hii iko wapi?" | phones joined to branches, plus movement history from the ledger |
| get_overdue_loans | "Mikopo ipi imechelewa?" | loan_schedules where due_date < today and unpaid |
| get_attendance_summary | "Nani yupo leo?" | attendance for the current date, scoped to caller branch |
| get_stock_valuation | "Thamani ya stock ni kiasi gani?" | phones at cost, grouped by branch |

•  Every tool executes under the caller's RLS context — the model can never see another branch's data.

•  Tool results are capped in row count and returned as compact summaries to keep the context small.

•  The system prompt forbids asserting any figure not returned by a tool.

•  A refusal path is mandatory: when no tool can answer, the assistant says so rather than estimating.

10. Delivery Ownership Matrix

Both developers own the outcome. Workstreams are assigned a lead to prevent parallel work on the same file, with the other engineer as reviewer.

| Workstream | Lead | Reviewer | Primary Artefacts |
| --- | --- | --- | --- |
| Schema migrations & RLS policies | Godfrey Shora | David Mwijage | schema.sql, migration files, policy scripts |
| Repository layer & Supabase wiring | David Mwijage | Godfrey Shora | repository.dart, supabase_repository.dart, mock_repository.dart |
| Local Drift store & outbox | Godfrey Shora | David Mwijage | local database, outbox table, migrations |
| Sync worker & idempotency | Godfrey Shora | David Mwijage | sync_worker.dart, sync_status wiring |
| Scanning input (camera + USB wedge) | David Mwijage | Godfrey Shora | scan_screen.dart, mobile_scanner integration |
| Loan amortisation engine | David Mwijage | Godfrey Shora | loan_schedule_generator.dart |
| Ledger emission on all mutations | Godfrey Shora | David Mwijage | movement writer, RLS insert policies |
| Stocktake & daily closing logic | David Mwijage | Godfrey Shora | stocktake diff, daily_closing computation |
| Reporting & PDF/CSV export | Godfrey Shora | David Mwijage | report generators, export service |
| Alert rules engine | Godfrey Shora | David Mwijage | alert_rules seed, evaluator function |
| Gemini function-calling assistant | David Mwijage | Godfrey Shora | ai tools, tool executor, system prompt |
| Integration test suite | Godfrey Shora | David Mwijage | integration_test/ — sale, transfer, stocktake |

11. Acceptance Criteria & Test Coverage

No workstream is complete on demonstration alone. Each is accepted against a reproducible test.

| ID | Scenario | Pass Condition |
| --- | --- | --- |
| AC-01 | Live authentication | Real credentials produce a session; the branch is resolved server-side from the employee record. |
| AC-02 | Branch stock read | Stock count shown equals SELECT COUNT(*) FROM phones WHERE branch_id = <caller branch>. |
| AC-03 | Offline sale | Wi-Fi disabled, sale completes locally, sync status shows one pending operation. |
| AC-04 | Replay safety | Same sale submitted six times yields exactly one sales row. |
| AC-05 | IMEI uniqueness | Submitting a duplicate IMEI is rejected before any row is written. |
| AC-06 | Batch receiving | Manifest of 20 IMEIs with 18 delivered produces exactly two discrepancies, both itemised. |
| AC-07 | Loan schedule | A 6-month loan generates exactly 6 schedule rows whose amounts sum to principal less deposit. |
| AC-08 | Balance projection | Outstanding balance always equals scheduled total minus paid total. |
| AC-09 | Ledger completeness | Every mutation produces exactly one inventory_movements row carrying its client_operation_id. |
| AC-10 | Ledger immutability | An UPDATE or DELETE against inventory_movements fails under RLS for every role tested. |
| AC-11 | Two-phase transfer | Dispatch alone does not move a device; receipt does. |
| AC-12 | Stocktake diff | Two deliberately hidden IMEIs appear in the discrepancy list. |
| AC-13 | Daily closing | Expected closing equals opening plus received plus transferred-in minus sold minus loaned minus transferred-out. |
| AC-14 | Report export | CSV and PDF both generated from live query results, not literals. |
| AC-15 | Alert fidelity | Dropping stock below threshold raises exactly one notification. |
| AC-16 | AI grounding | Asked a question with no matching tool, the assistant declines rather than inventing a figure. |
| AC-17 | AI read-only | Automated audit confirms no AI tool issues an INSERT, UPDATE or DELETE. |
| AC-18 | Attendance integrity | A device clock set two hours forward does not alter the stored check_in. |
| AC-19 | Cross-branch isolation | A branch employee cannot read another branch's sales under RLS. |
| AC-20 | Session resilience | A transient token refresh does not log the operator out or discard the outbox. |

12. Risk Register & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Connectivity at branch level is worse than assumed | High | High | Offline-first is Phase 1, not a later enhancement. The app must be fully usable with the network permanently down. |
| Duplicate sales from replayed operations | Medium | Critical | Database-level unique constraint on client_operation_id. Never rely on application-side deduplication. |
| Device location drift between dispatch and receipt | High | Medium | Two-phase transfer with the ledger as the single source of truth. No direct writes to phones.branch_id. |
| Scope creep into the AI layer before data is live | Medium | Medium | Phase 1 gate is enforced. The AI layer has no data to ground on until the repository is live. |
| RLS misconfiguration exposing cross-branch data | Medium | Critical | Policy tests are part of acceptance (AC-19). Branch identity derives from the employee record, never from client input. |
| Bundle bloat from the new dependency set | Low | Low | Drift, mobile_scanner, pdf and an HTTP client are all lazy-initialised; cold start target remains under two seconds. |

13. Muhtasari wa Kiswahili

Sehemu hii ni muhtasari mfupi kwa Kiswahili kwa ajili ya mazungumzo ya ndani na timu ya uendeshaji wa matawi.

13.1 Hali ya Sasa ya App

•  Screens zote za tawi na za mkuu zipo na zinafanya kazi vizuri — UI ni imara.

•  Lakini data yote ni ya kufikirika. api_service.dart inarudisha majibu ya kubuni tu, hakuna muunganisho wa Supabase.

•  Hakuna hifadhidata ya ndani (local DB), hivyo app haiwezi kufanya kazi bila internet.

•  Vitufe 13 kwenye Admin na Reports havina kazi bado — onTap: () {}.

•  Meza mbili muhimu hazipo: inventory_movements (kumbukumbu ya kila mabadiliko ya simu) na sync_operations (foleni ya kusawazisha data).

13.2 Mpango wa Utekelezaji

| Awamu | Kazi Kuu | Matokeo |
| --- | --- | --- |
| Awamu 1 | Kuunganisha database na Supabase, kuunda repository layer, kuongeza meza za ledger na sync | Login halisi, stock halisi kutoka database, msingi wa offline-first |
| Awamu 2 | Miamala — mauzo, mikopo, uhamisho wa stock, kupokea box | Mauzo na mkopo yanakamilika kwa data halisi; IMEI uniqueness inalindwa |
| Awamu 3 | Stocktake, kufunga siku na ripoti | Orodha halisi ya tofauti; ripoti zinaweza kutolewa kama CSV na PDF |
| Awamu 4 | AI Assistant kwa Gemini | Meneja anaweza kuuliza kwa Kiswahili na kupata jibu kutoka data halisi |

13.3 Kanuni ya Msingi

Kila mabadiliko ya simu yanatakiwa kuandikwa kwenye inventory_movements. Kila operesheni inayotoka kwenye simu inatakiwa iwe na client_operation_id ya kipekee ili tusipate mauzo yaliyorudiwa mara mbili. Na server timestamp pekee ndiyo inahesabika kwa mahudhurio — saa ya simu haiaminiki.

Appendix A — Source File Inventory

Files inspected during this audit, with counts verified by direct enumeration.

| Path | Type | Note |
| --- | --- | --- |
| frontend/lib/main.dart | Dart | Entry point, Riverpod scope |
| frontend/lib/core/routing/app_router.dart | Dart | 12 routes, 8 outside the shell |
| frontend/lib/core/services/api_service.dart | Dart | 75 lines — mock provider, all live calls commented |
| frontend/lib/core/theme/app_theme.dart | Dart | Design tokens |
| frontend/lib/core/theme/app_localizations.dart | Dart | Swahili and English strings |
| frontend/lib/core/constants/app_constants.dart | Dart | Static app constants |
| frontend/lib/core/widgets/ | Dart | 16 widgets including sync_status, discrepancy_card, metric_card |
| frontend/lib/features/admin/presentation/admin_dashboard_screen.dart | Dart | 9 dead onTap: () {} targets |
| frontend/lib/features/reports/presentation/reports_screen.dart | Dart | 4 dead onTap: () {} targets |
| frontend/lib/features/ai/presentation/ai_screen.dart | Dart | Keyword matching only; no API client |
| frontend/lib/features/inventory/presentation/receive_stock_screen.dart | Dart | Static BX-1024 sample |
| frontend/lib/features/sales/presentation/sell_loan_screen.dart | Dart | Forms present, no amortisation |
| backend/lib/supabase_client.dart | Dart | 96 lines — correct queries, placeholder credentials |
| backend/supabase/schema.sql | SQL | 177 lines — 12 tables, 8 indexes |
| frontend/pubspec.yaml | YAML | 4 runtime dependencies |
| frontend/test/widget_test.dart | Dart | Default scaffold only |

| Metric | Value |
| --- | --- |
| Dart source files (front end) | 37 |
| Total front-end application code | ~6,430 lines |
| Feature screens | 15 |
| Reusable widgets | 16 |
| Dead navigation targets | 13 |
| TODO markers in front end | 8 |
| Database tables (current) | 12 |
| Database tables (target) | 16 |
| Runtime dependencies (current) | 4 |
| Runtime dependencies (target) | ~9 |

Appendix B — Dependency Additions

Additions required in frontend/pubspec.yaml. Current declarations beyond the Flutter SDK are flutter_riverpod, go_router, intl and supabase_flutter.

dependencies: # --- persistence: offline-first local store drift: ^2.16.0 sqlite3_flutter_libs: ^0.5.20 path_provider: ^2.1.2 # --- scanning: camera barcode + USB wedge input mobile_scanner: ^5.1.0 # --- reporting: PDF and CSV export pdf: ^3.10.8 printing: ^5.12.0 csv: ^6.0.0 # --- AI: Gemini function calling google_generative_ai: ^0.4.3 http: ^1.2.1 # --- connectivity awareness for the sync worker connectivity_plus: ^6.0.3 dev_dependencies: drift_dev: ^2.16.0 build_runner: ^2.4.9 integration_test: sdk: flutter

Appendix C — Glossary

| Term | Definition |
| --- | --- |
| IMEI | International Mobile Equipment Identity — the 15-digit unique identifier of a physical handset. The system's primary unit of inventory. |
| inventory_movements | Append-only ledger recording every state transition of every device. Immutable by design. |
| client_operation_id | UUID generated on the device before any network call. The sole identity of an operation, guaranteeing replay safety. |
| Outbox | Local durable queue of unsynchronised mutations, drained by the sync worker when connectivity returns. |
| Sync worker | Background process that replays the outbox to Supabase and reconciles local state with server state. |
| Idempotency | The property that repeating an operation produces the same result as performing it once. Enforced by unique constraints. |
| Amortisation schedule | Table of installments with due dates and amounts, generated at loan issuance. |
| Row Level Security (RLS) | PostgreSQL policy system restricting which rows a database role may read or write. The primary isolation mechanism. |
| Two-phase transfer | Transfer protocol where dispatch and receipt are separate recorded events. Stock relocates only on receipt. |
| Wedge mode | USB scanner behaviour where the device presents as a keyboard, typing the scanned barcode into the focused field. |
| Function calling | The mechanism by which an LLM requests execution of a declared function with structured arguments. Used to ground the AI assistant in live data. |
| Projection | A value derived from recorded events rather than stored directly. Device location and loan balance are both projections in this design. |

Sign-Off & Approval

This document is the controlling technical specification for the Loan & Inventory Management System. Deviations require recorded amendment.

| Role | Name | Responsibility | Status |
| --- | --- | --- | --- |
| Lead Developer | Godfrey Shora | Core implementation, Database & RLS, offline sync, reporting, test suite | Approved |
| Architecture & Systems | David Erick Mwijage | System architecture, repository layer, transaction logic, AI integration | Approved |
| Project Ownership | Godfrey Shora · David Erick Mwijage | Technical governance and release authority | Approved |

NEXT ACTION Begin Phase 1: deploy schema.sql with the Section 6 extensions to a Supabase project, and create lib/core/data/repository.dart. Every subsequent phase depends on that gate being passed.